## Slide 1: BU Course Builder
Group 1 (Eagles!)

## Slide 2: Team Introduction
Natasha Liew (Team Leader)
Ananya Singh (Security Lead)
Battal Cevik (QA Lead)
Natthaphon Foithong (Design and Implementation Lead)
Poom Chantarapornrat (Requirement Lead)
Yu Jun Liu (AJ) (Configuration Lead)

## Slide 3: Overview of project
Personalized AI Course-Builder Application
Features include: chat history sharing, emailing, caching, and user authentication
Related work: Coursera, Degree Compass

## Slide 4: Tech Stack
Languages: Typescript, Java, Python
Frameworks: React, Redux, Spring Boot, Flask
Databases: Postgres, MongoDB
Authentication: Okta
LLM: Llama 2
APIs: Hugging Face API

## Slide 6: Management Plan
Front-End Development (Front-End Engineer) -> Nat
Back-End Development (Java and DB Team) -> Ananya/AJ
Integrated CI/CD and Testing (QA Lead) -> Battal
AI Service Development (AI Team) -> Natasha/Poom

## Slide 7: Configuration
Tools: Github, IDEs, CI/CD tools, Github Issues, potentially Docker
Branching strategy: Three different branches (main, stage, development)
Feature branches: feature/member-name-feature-description
Pull Requests strategy
  Must be submitted to development branch for review
  Needs one other team member review and approval
  Must pass all checks in CI/CD pipeline before merging

## Slide 8: Quality Assurance
Comprehensive Quality Assurance Plan
Robust Coding Standards & Review Process
Multi-Tiered Testing Strategy
Automated Testing Framework
Efficient Defect Management

## Slide 9: Risk Management
Main risks identified: dropping out, lack of motivation, and inconsistent work output
Communication via Discord
Aware of integration challenges, lack of testing, and technology learning curves

## Slide 10: Team Github and UI Mockups
https://github.com/BUMETCS673/seprojects-cs673olf24team1
https://www.figma.com/design/gjNG1bADwnFxgDqclMwQVQ/Chat-AI-Bot---673ONE---final-mockup?node-id=0-1